Replacing yum with dnf
Retrospective and migration plans
Presented by
Jan Zeleny
Supervisor,
Software management team
Red Hat Czech
[Speaker Notes: The first half vs. the second half (what happened vs. what is about to happen), opposite to what the description promised I have a lot of stuff Goals of the presentation: - hope it will help the audience understand why things are the way they are right now - self-reflection: demonstrate that we acknowledge our mistakes and want to learn from them - we accept feedback: this is your opportunity to hear our plans and give us your feedback - generally not about individual bugs / RFEs]

---
Today's Topics
Retrospective
1. dnf 1.0
2. What is planned
3. A bit of controversy
[Speaker Notes: The first topic: general retrospective going way back Dnf-1.0 is more about recent history – what happened right around F22 GA when dnf was being finished I hope these two ^^ will give you background why things happen the way they do – important for the second part! Plans: mostly some high level plans but things might change as you will hear later in the presentation Controversy: I want to talk about some of the decisions that might not be popular for some people even though they are generally accepted]

---
Retrospective
[Speaker Notes: Let's dive deep into history and start with the positive stuff ...]

---
Retrospective +
Getting early adopters
[Speaker Notes: + The most important thing: earlyannouncement (15 months before target release) + Managed to implement and fix the most critical parts (protected packages plugin) - The community of early adopters covered only a small part of dnf - We didn't succeed to reach out to people outside of early adopters group]

---
Retrospective +
use-case driven development
[Speaker Notes: TLDR: We do not automatically implement what is requested we listen to our users, but not every single user individually (some requests are contradictory) + clear indication as to what is important and why + managed to merge some duplicated functions - the development process takes a bit longer - sometimes the team can be seen as unwilling to cooperate]

---
Retrospective +
Unit testing, CI, documentation
[Speaker Notes: These are three aspects that differentiate dnf development from yum development. Size of the test suite, currently unit, plans for functional Much higher Importance of testing in the process of SW development Documentation: strong accent, as it defines API, makes it easy for other developers to join]

---
Retrospective -
Poor stabilization goals
[Speaker Notes: Even though we announced early, people didn't test as much of the code base as we had hoped That led us to making wrong assumptions as to what is it going to take to declare dnf finished Only five goals were originally set as “this needs to be done before the final release” That reflected badly on us, as users got mad about important things we did not encounter before or did not consider important Another thing: some parts implemented quite late (migration plugin for instance)]

---
Retrospective -
Outgoing communication
[Speaker Notes: This needs to be improved in general but mostly in terms of transparency of the planning process for the community Examples throughout the last year Reason for the yum → dnf change (in short: opening the future, details in the very long term planning) Dnf goals and priorities: compatibility, maintainability, flexibility and consistency “It's going to happen” Design decisions]

---
dnf-1.0
[Speaker Notes: This part will be about what was the development all about right around the F22 GA]

---
dnf-1.0
Migration of applications
[Speaker Notes: Initial inspection done in January; this gets back to the poor stabilization goals Turned out that there is a lot of stuff depending on yum #1: migrate all stuff that is in base installation #2: migrate all the yum plugins #3: migrate those apps that are heavily used #4: migrate apps with active and approachable maintainers #5: see about the rest (case-by-case basis)]

---
dnf-1.0
yum-deprecated
[Speaker Notes: Idea: We realize that dnf is not 100% fit for 100% of yum users – let's keep yum for a little longer and see what is critically missing in dnf At the same time we want to push users to dnf, as yum is going to its end Plan: keep yum-deprecated only as a backup, don't provide additional functionality /usr/bin/yum – redirecting messages, similar to /usr/sbin/service Migration plugin + migration man page Installation of plugins: dnf-command(<command>)]

---
dnf-1.0
yum vs. dnf - major differences
[Speaker Notes: For some reason users keep thinking that dnf is drop-in replacement for yum – we never said that Again, the communication should have been much stronger about this BUT … we have a great documentation – FAQ, page with the dífferences Why: use case orientation]

---
dnf-1.0
Incoming bugs
[Speaker Notes: α: 2015-03-10 β: 2015-04-21 GA: 2015-05-26 F22 α – first point of real contact α-β: 93 // β-GA: 115 // GA-now: 100 Closed α-now: 410]

---
dnf-1.0
[Speaker Notes: Talk about the new triage process, more frequent updates]

---
What do we plan
[Speaker Notes: This big topic: migration I will reveal some other plans as well]

---
What do we plan
Removing yum
[Speaker Notes: Big surprise, we want to remove yum This is likely something you are most interested in so let's talk about that Yum has been in maintenance mode for about 18 months now Let's take a look at three important aspects of the migration to dnf]

---
What do we plan
Removing yum
Migrating users
[Speaker Notes: Yum-deprecated is staying in F23 and if everything goes well, we are removing it in F24 Current important issues we are tracking]

---
What do we plan
Removing yum
Migrating users
Migrating apps
[Speaker Notes: Fedora apps: 20 to go, patches sent to 10 and two are likely to be dropped (#1156491) Plugins: ongoing effort Non-Fedora apps: assistance, documentation]

---
What do we plan
Removing yum
Migrating users
Migrating apps
Migrating infrastructure
[Speaker Notes: This is more question for rel-eng (are any rel-eng in the room?) I want to use this opportunity to meet them and create a plan Mock, Koji, Pungi]

---
Short term plans
- API improvements for plugins
- Downloading file lists
- Rich deps
- Sub. Manager “search disabled repos” plugin

---
Long term plans
- Software database
- Integration with CAShe
[Speaker Notes: CAShe – I wasn't sure about short/long term category on this one]

---
Very long term plans
- Addressing the “three different SWM stacks” problem
- Transformation to C/C++
- Daemonization?
[Speaker Notes: Mostly ideas at this point, no work being done on those Go through the list, explain each item and provide justification]

---
Let's get controversial
[Speaker Notes: In this part of the presentation I would like to explain some of the choices we have made in the development process This is in alignment with what I said earlier about making the planning process more transparent to the community]

---
Topics
- Name
- Different depsolving
  - rpm dependency model as non-deterministic model
  - Description of the depsolving mechanism
  - New system-wide features
- Installation use case
- update vs. check-upgrade

---
Topics
- dnf not being used as packaging debugger
- Yum shell

---
Questions?
Contact:
jzeleny@redhat.com